DAILY DEV PODCAST

Technical Architecture & Build Plan

Owner: Kenzalot

Azure Resource Group: myspace

Infrastructure Budget: R500/month

Version: 1.0  |  Date: March 2026

# 1. Project Overview

Daily Dev Podcast is a personal ecosystem intelligence tool that aggregates developer news from multiple sources, filters it to your specific tech stack, and generates a 15-minute AI-narrated audio summary — delivered every morning before you start work.

This is built for personal use first. If it proves useful, it becomes a SaaS product.

## 1.1 Core User Story

Every morning, I open an app and press play. A 15-minute podcast tells me what changed in my ecosystem overnight — .NET releases, Azure updates, new tools, community drama — in plain language. No scrolling. No reading. Just listening.

## 1.2 Tech Stack Summary

| Layer | Technology | Why |
| --- | --- | --- |
| Aggregator | C# Azure Function (Timer) | Runs nightly, scheduled, fits .NET skillset |
| AI Script Gen | Azure OpenAI (GPT-4o) | Conversational summaries, within budget |
| Text-to-Speech | Azure Cognitive Services TTS | Natural voice, cheap at low volume |
| Storage | Azure Blob Storage | Stores MP3s + raw feed data |
| API | C# Azure Function (HTTP) | Serves episode list + audio URLs to mobile |
| Mobile App | React Native (Expo) | iOS + Android from one codebase |
| Database | Azure Table Storage | Episode metadata, lightweight, free tier |

# 2. System Architecture

## 2.1 High-Level Flow

The system runs in two distinct phases: a nightly background job that builds the episode, and a mobile app that plays it on demand.

Phase 1: Nightly Build (02:00 SAST)

| Step | Component | Action | Output |
| --- | --- | --- | --- |
| 1 | Timer Function | Triggers on CRON schedule | Job starts |
| 2 | Feed Aggregator | Fetches HN, Reddit, GitHub, Dev.to APIs | Raw JSON feed data |
| 3 | Filter Engine | Applies stack keywords (.NET, Azure, React, AI) | Filtered articles list |
| 4 | AI Script Writer | Sends filtered data to Azure OpenAI | Podcast script (text) |
| 5 | TTS Converter | Sends script to Azure Cognitive Services | MP3 audio file |
| 6 | Storage Writer | Saves MP3 + metadata to Blob + Table Storage | Episode ready |

Phase 2: Mobile Playback (anytime)

| Step | Component | Action |
| --- | --- | --- |
| 1 | React Native App | Opens app, requests episode list |
| 2 | HTTP Function | Returns episode metadata from Table Storage |
| 3 | React Native App | User presses play — streams MP3 from Blob URL |
| 4 | Azure Blob CDN | Serves audio file directly to device |

## 2.2 Architecture Diagram (Text Representation)

[ NIGHTLY JOB — Azure Function Timer ]

|

v

[ Feed Aggregator ] --> HN API + Reddit API + GitHub Trending + Dev.to API

|

v

[ Filter Engine ]  --> keyword filter: .NET, Azure, React, C#, AI/LLM

|

v

[ Azure OpenAI ]   --> GPT-4o generates 15-min podcast script

|

v

[ Azure TTS ]      --> Converts script to MP3 (neural voice)

|

v

[ Blob Storage ]   --> Stores MP3  |  [ Table Storage ] --> Stores metadata

[ MOBILE APP — React Native / Expo ]

|

v

[ HTTP Azure Function ] --> Returns episode list from Table Storage

|

v

[ Stream MP3 from Blob ] --> User listens

# 3. Repository Structure

Three separate repos — one per concern. This keeps deployment pipelines clean and lets you test each module independently.

## 3.1 Repo Breakdown

| Repo Name | Type | Purpose | Deploy Target |
| --- | --- | --- | --- |
| daily-dev-podcast-functions | C# .NET 8 | All Azure Functions (aggregator + API) | Azure Function App |
| daily-dev-podcast-mobile | React Native / Expo | iOS + Android mobile app | Expo EAS / App Store |
| daily-dev-podcast-infra | Bicep / ARM | Azure infrastructure as code | Azure (myspace RG) |

## 3.2 Repo 1: daily-dev-podcast-functions

daily-dev-podcast-functions/

src/

Functions/

NightlyAggregatorFunction.cs   <-- Timer trigger, orchestrates nightly job

EpisodesApiFunction.cs         <-- HTTP trigger, returns episode list

Services/

FeedAggregatorService.cs       <-- Fetches HN, Reddit, GitHub, Dev.to

FilterService.cs               <-- Keyword + relevance filtering

OpenAiScriptService.cs         <-- Calls Azure OpenAI to write script

TtsService.cs                  <-- Calls Azure Cognitive Services TTS

StorageService.cs              <-- Reads/writes Blob + Table Storage

Models/

FeedItem.cs                    <-- Raw feed article model

Episode.cs                     <-- Episode metadata model

PodcastScript.cs               <-- AI-generated script model

host.json

local.settings.json                <-- Not committed (gitignored)

.github/workflows/deploy.yml       <-- CI/CD to Azure

## 3.3 Repo 2: daily-dev-podcast-mobile

daily-dev-podcast-mobile/

app/

(tabs)/

index.tsx                      <-- Episode list screen

settings.tsx                   <-- Stack filter preferences

components/

EpisodeCard.tsx                <-- Single episode row

AudioPlayer.tsx                <-- Play/pause/seek controls

services/

api.ts                         <-- Calls Azure HTTP Function

hooks/

useEpisodes.ts                 <-- Fetches + caches episodes

useAudioPlayer.ts              <-- Audio playback state

app.json                           <-- Expo config

eas.json                           <-- EAS Build config

## 3.4 Repo 3: daily-dev-podcast-infra

daily-dev-podcast-infra/

main.bicep                         <-- Entry point, wires all modules

modules/

storage.bicep                    <-- Blob + Table Storage account

functions.bicep                  <-- Function App + App Service Plan

openai.bicep                     <-- Azure OpenAI resource

cognitive.bicep                  <-- Cognitive Services (TTS)

parameters/

dev.bicepparam                   <-- Dev environment params

prod.bicepparam                  <-- Prod params (your myspace RG)

# 4. Azure Budget Breakdown

Budget: R500/month in the myspace resource group. All services sized for personal use (1 user, 1 episode/day).

| Azure Service | SKU / Config | Est. Cost (R/month) | Notes |
| --- | --- | --- | --- |
| Azure Functions | Consumption Plan | ~R0 | Free 1M executions/month |
| Azure Storage (Blob + Table) | LRS Standard | ~R15 | 30 days of MP3s (~30MB total) |
| Azure OpenAI (GPT-4o) | Pay-as-you-go | ~R100–150 | 1 script/day, ~2K tokens each |
| Azure Cognitive Services TTS | Neural voice, S0 | ~R80–120 | 1 MP3/day, ~1500 chars/script |
| App Service Plan (Functions) | Free F1 or Consumption | ~R0 | Consumption plan = free |
| Bandwidth / Egress | Minimal (1 user) | ~R10 | Streaming 1 MP3/day |
| TOTAL (estimated) |  | ~R200–300/month | R200 buffer remaining |

Note: If you scale to multiple users or daily episodes, Azure OpenAI and TTS costs scale linearly. Budget headroom exists for growth.

# 5. Modular Build Phases

Each phase is independently testable. Complete and verify each before moving to the next.

| Phase | Deliverable | Repo | Test Criteria |
| --- | --- | --- | --- |
| 1 — Infra | Azure resources provisioned via Bicep | infra | All services appear in myspace RG |
| 2 — Feed Aggregator | C# service fetches + filters articles | functions | Console output with filtered articles list |
| 3 — AI Script | OpenAI generates podcast script from articles | functions | Text file output of full 15-min script |
| 4 — TTS | Script converted to MP3 and saved to Blob | functions | MP3 playable locally + visible in Azure Storage |
| 5 — Timer Function | Full nightly job runs end-to-end on schedule | functions | Episode appears in Table Storage each morning |
| 6 — HTTP API | Episodes API returns list + audio URLs | functions | Postman/curl returns JSON with working MP3 URL |
| 7 — Mobile App | React Native app lists + plays episodes | mobile | App launches, lists episode, plays audio |
| 8 — Polish | Settings screen, stack filter preferences | mobile | Stack filter persists, affects next episode |

# 6. CI/CD Pipeline

Each repo gets its own GitHub Actions pipeline. Deployments are independent.

## 6.1 Functions Pipeline (.github/workflows/deploy.yml)

| Trigger | Steps | Target |
| --- | --- | --- |
| Push to main | Build .NET 8 → Run tests → Publish to Azure Function App | Azure myspace RG |
| Pull Request | Build + test only (no deploy) | Local validation |

## 6.2 Mobile Pipeline

| Trigger | Steps | Target |
| --- | --- | --- |
| Push to main | expo build → EAS Submit (when ready) | Expo + App Store |
| Pull Request | Type check + lint only | Local validation |

# 7. Environment Variables & Secrets

| Variable | Used By | Source |
| --- | --- | --- |
| AZURE_OPENAI_ENDPOINT | OpenAiScriptService | Azure OpenAI resource |
| AZURE_OPENAI_KEY | OpenAiScriptService | Azure OpenAI resource |
| AZURE_OPENAI_DEPLOYMENT | OpenAiScriptService | Your GPT-4o deployment name |
| COGNITIVE_SERVICES_KEY | TtsService | Azure Cognitive Services |
| COGNITIVE_SERVICES_REGION | TtsService | e.g. southafricanorth or eastus |
| STORAGE_CONNECTION_STRING | StorageService | Azure Storage account |
| BLOB_CONTAINER_NAME | StorageService | e.g. episodes |
| TABLE_NAME | StorageService | e.g. EpisodeMetadata |

Store all secrets in Azure Function App Configuration (not in code). For local dev, use local.settings.json (gitignored).

# 8. Build Order — Where We Start

We build Phase 1 first: provision Azure infrastructure via Bicep. Once the plumbing exists, every other step is just code.

## Immediate Next Actions

- Create GitHub repos (3x)

- Write main.bicep + module files

- Deploy to myspace resource group via Azure CLI

- Verify all services appear in Azure Portal

- Then: build FeedAggregatorService.cs and run locally

Each phase will be built, tested, and committed before moving to the next. No phase is dependent on an incomplete prior phase.

Daily Dev Podcast — Technical Architecture v1.0 — Kenzalot 2026